## Slide 1
Cos 301 – Main Project – Demo 1
STORM
Team “NAME”

## Slide 2: Our Project
The main idea behind STORM is to develop software that makes it easier to populate groups from a list of people, either by random, or a given set of parameters.
The end-product we (together with the CS Department at the University of Pretoria) are working towards is to have a scalable open-source system deployed on the University servers for anyone to use.

## Slide 3: Design Process
In our first meeting with the client, a decision was made that the design methodology we will be using is Spiral, combined with the Iterative method.
Their idea is to start developing the backbone to the software (Just a simple GUI, input of users, random shuffle and manual shuffle of the users into groups). As soon as this is done, we will go to the next section of the spiral and expand the functionality as to their liking.

## Slide 4: Implementation to date
User access
  Sign Up
  Sign In
  Sign Out
  Team Shuffling
  Manual Manipulation of teams
  Random shuffle of teams

## Slide 5: Challenges
The challenges we faced so far may have been remedial, but it still has an effect on on a project like this.
The untrustworthy university Wi-Fi.
Deciding on which technologies to make use of.
Finding a way to host our MongoDB, as we can only get a 60 day free trail for hosting.

## Slide 6: How we handled the challenges
We still do not have a solution to the Wi-Fi problem, at this moment we just accept the issue and bring our own mobile routers with to the group programming sessions.

## Slide 7: How we handled the challenges
Concerning the technologies, the client wants a web-based system. So far we have used HTML, JavaScript, JQuery and JQueryUI for the front-end development, but we are looking into JavaScript (Mainly node.js) and AngularJS for the back-end development, as this makes the whole package and release system easier.

## Slide 8: How we handled the challenges
Concerning the MongoDB, we have emailed the hosting companies asking for a solution to this problem, as we are students and this is used for study purposes.
We got a reply from someone at the Google Cloud Platform Sales Team, which gave us some information on solutions to explore through their cloud servers.
But for now, we have decided to start with the 60 day trial until we get a more concrete solution for the hosting.

## Slide 9: And now the fun part
Click here to navigate to the appropriate directory.
Show Directory